### Blood Donation System

Project id: 11

**Group Members**

Ahmad Aslam

Saad Azam

Muhammad Bilal

Bi-weekly Progress Report- **Week#02**

| Work completed in past two weeks: |
| --- |
| * Setup GitHub repository and complete folder structure |
| * Requirement List document. |
| * Requirement List document’s reviews incorporated. |
| * Requirement specification document completed about 70%. |
| **Work to be done in next two weeks:** |
| * Complete requirement specification document. |
| * Incorporate reviews on requirement specification document. |
| * Complete high level Architecture and risk analysis document. |
| * Complete Software Process selection and project plan document. |
| * Incorporate reviews on both (high level architecture and process selection) documents. |
| **Work completed since the start of the project.** |
| * Setup GitHub repository and complete folder structure |
| * Requirement List document. |
| * Requirement List document’s reviews incorporated. |
| * Requirement specification document completed about 70%. |
| **Outstanding Issues:** None |