# Biweekly Progress Report

**PROJECT NAME: P11:Blood Donating System**

Report Date: 13/10/2021

# Tasks completed

|  |  |
| --- | --- |
| **Sr#1** | **Task** |
| 1 | Setup GitHub repository and complete folder structure |
| 2 | Requirement List document. |
| 3 | Requirement List document’s reviews incorporated. |
| 4 | Requirement specification document completed about 70%. |

# Tasks in progress and to be done

|  |  |
| --- | --- |
| **Sr#1** | **Task** |
| 1 | Complete requirement specification document. |
| 2 | Incorporate reviews on requirement specification document. |
| 3 | Complete high level Architecture and risk analysis document. |
| 4 | Complete Software Process selection and project plan document. |
| 5 | Incorporate reviews on both (high level architecture and process selection) documents. |

# Outstanding Issues

|  |  |
| --- | --- |
| **Sr#1** | **Issue** |
|  | None |

# Decision List

|  |  |
| --- | --- |
| **Date** | **Decision** |
|  | None |